Project Plan

This comprehensive project plan aims to systematically progress from algorithm validation to real-world network inference and predictive modeling of genetic perturbations. Each phase builds on the previous one, ensuring a robust and insightful exploration of gene regulatory networks.

Phase 1: Proof of Concept for Gene Network Inference

Establish the algorithm's proficiency in deducing gene networks through transient states and their relaxation to stable states in the phase space.

1.1 Build Kinetic Simulator: Develop a simulator capable of predicting transcriptional profiles based on specified factors such as network structure, kinetic parameters, initial state, and external stimuli.

1.2 Generate in silico Test Subject: Create a virtual test subject encompassing transcriptional data, ChIP data, an underlying network, and kinetic parameters.

1.3 Network Inference and Validation: Conduct network inference on the in silico test subject to assess the algorithm's accuracy in deducing the gene network.

Phase 2: Collection and Normalization of In Vivo Data

This stage involves the gathering and normalization of in vivo data crucial for refining and validating the algorithm.

2.1 Nascent Transcriptional Data or PIC Occupancy: Acquire data related to nascent transcriptional activity or PIC occupancy.

2.2 Transcriptional Profile Snapshots: Collect snapshots of transcriptional profiles during different stimuli, such as heat shock.

2.3 mRNA or Protein Half-Lives in S. cerevisiae: Obtain information regarding the half-lives of mRNA or proteins in Saccharomyces cerevisiae.

2.4 Additional Relevant Data: Gather any other pertinent data shedding light on the molecular mechanisms of transcriptional regulation, such as chromatin accessibility.

Phase 3: Computation and Inference of In Vivo Networks/Sub-Networks

Utilize the collected in vivo data to compute and infer the actual gene networks or sub-networks operating within the biological system.

Phase 4: Prediction of Genetic Perturbations

In this final phase, leverage the inferred network to predict the outcomes of gene knockout, targeted degradation of transcription factors, and interruption of TF binding sites.

Development Log

Dates 01/22/2024 - 01/24/2024

- Phase 1.1:  Constructed a basic kinetic simulator based the published scripts. (A graphical API can be useful for general users.)

- Challenge: How to incorporate instantaneous stimulus/change in the values of mRNA/Protein and/or the rate of transcription/translation at any timepoint into the kinetic simulator.

Date 01/25/2024

- Enhanced the basic kinetic simulator by incorporating a feature for instantaneous changes in mRNA, protein, transcription rate, and translation rate. This enhancement enables the solver to address differential equations within the context of transient alterations.

- Bug1: gene expression changes for no reason at the event time. Something, not related to the differential equations, is affecting the outcome.

Date 01/26/2024

- Debug1: after the numerical solution to the first event time point, the last system state (mRNA+protein) is not consistent with the values in the private variables of the GRN instance. Fixed by replacing the private variables with the recorded last state of the numerical solution.

- Bug2: loop issue. The altered kinetic parameters passed along onto the next attractors. GRN instance parameter initiation is required within the loop.

- Debug2: Included kinetic parameter re-initiation within the simulation loop.

- Passed test: Psudo time 0 -> time 100 (increase in mRNA abundance, gene5) -> time 200 (increase in rate of mRNA degradation, gene6) -> time 300. Figure attached below:

- Phase 1.2: